# CREA-8 — Frontend Completion & Vertical Slice Correction Prompt

## ROLE

You are the primary implementation agent for CREA-8 — Creative Operating Layer.

You are continuing an existing implementation. Do not restart, rebuild, or recreate the project from scratch.

The repository, architecture, backend, database, API contracts, milestones, documentation, and Linear project already exist.

Your responsibility now is to correct the implementation imbalance where substantial backend functionality exists but the required user-facing product surfaces are incomplete.

The goal is to turn the existing backend implementation into a real, usable CREA-8 product, beginning with the mobile application and then implementing the corresponding web and admin experiences.

# 1. NON-NEGOTIABLE PRODUCT RULE

## Backend completion does NOT equal feature completion.

Do not mark a feature or milestone as complete merely because:

- its database model exists;

- its API exists;

- its controller exists;

- its service exists;

- its endpoints pass tests;

- Swagger exposes the functionality;

- backend E2E tests pass.

A feature is considered COMPLETE only when:

- Required backend functionality exists.

- Required user-facing surface exists.

- The user-facing surface is connected to the real backend.

- The primary user flow works end-to-end.

- Appropriate validation/error/loading/empty states exist.

- Relevant automated tests exist.

- The feature has been manually verified on the appropriate running application.

- The implementation matches the approved CREA-8 product specifications.

- Documentation/progress tracking accurately reflects the implementation state.

If only the backend is complete:

Record the feature as PARTIAL, not COMPLETE.

Never claim functionality that has not actually been implemented or demonstrated.

# 2. CURRENT IMPLEMENTATION REALITY

The current repository contains substantial backend implementation.

The backend is not the main problem.

The current product surfaces are incomplete:

### Mobile

The Flutter application currently functions primarily as a foundation/shell.

It may launch successfully, but the application does not yet provide the actual CREA-8 member experience expected from the completed milestones.

The current shell/placeholder must therefore be treated as foundation work, not as completion of the actual product features.

### Web

The public/member web application currently contains foundation/starter implementation and must be progressively connected to the actual CREA-8 product.

### Admin

The admin application contains foundation/starter implementation and must be progressively connected to the administrative functionality already supported by the backend.

### Backend

The backend contains substantial implemented functionality and tests.

Do not throw away working backend functionality merely because the frontend is incomplete.

Reuse it.

# 3. DO NOT RESTART THE PROJECT

You MUST NOT:

- recreate the repository;

- recreate the monorepo;

- recreate the database;

- throw away working backend modules;

- replace the approved architecture;

- replace Flutter with React Native;

- replace Next.js;

- replace NestJS;

- create a second competing architecture;

- create a second roadmap;

- recreate existing Linear milestones;

- duplicate existing Linear issues unnecessarily.

First inspect what already exists.

Then extend it.

# 4. LOCKED TECHNOLOGY STACK

Do not change these technologies unless explicitly authorized.

### Mobile

- Flutter

- Dart

- Riverpod

- Android-first

- Android emulator/device testing

- VS Code

### Web

- Next.js

- TypeScript

### Admin

- Next.js

- TypeScript

### Backend

- NestJS

- TypeScript

- REST

- OpenAPI

### Database

- PostgreSQL

- Prisma

### Infrastructure

- Redis

- BullMQ

- S3-compatible object storage

- FCM

- email/in-app notification infrastructure

- payment provider abstraction

- AI provider abstraction

### Repository

Monorepo:

apps/

mobile/

web/

admin/

backend/

packages/

api-contracts/

shared-types/

design-tokens/

shared-config/

infrastructure/

docs/

# 5. PRODUCT SURFACE PRIORITY

The primary implementation surface is:

Mobile first.

However, this does NOT mean mobile-only.

CREA-8 is a multi-surface product.

Implement:

- Mobile member experience

- Public/member web experience

- Admin experience

in a coordinated manner.

The current priority order is:

M02 Authentication

↓

M03 Creative Identity

↓

M04 Creative Passport / Portfolio

↓

M05 Learning / Skill Labs

↓

M06 Community

↓

M07 Opportunities

↓

M08 Marketplace

↓

M09 Mentorship

↓

M10 Professional Verification

↓

M11 Creative Economy

↓

M12 Intelligence / AI

↓

M13 Collaboration

↓

M14 Advanced Monetization

↓

M15 Physical Creative Ecosystem

↓

M16 Institutional & Strategic Programs

Do not jump randomly between milestones unless a technical dependency requires it.

# 6. VERTICAL SLICE IMPLEMENTATION MODEL

From this point forward, implement CREA-8 using vertical slices.

A vertical slice must cut through the required layers:

UI

↓

State management

↓

API client

↓

Backend API

↓

Database

Where applicable:

UI

↓

Riverpod

↓

API contract

↓

NestJS

↓

Prisma

↓

PostgreSQL

Do not spend large periods implementing backend functionality without connecting it to the appropriate product surface.

# 7. FIRST IMPLEMENTATION SLICE — M02 AUTHENTICATION

Begin with M02.

Inspect the existing M02 backend implementation before writing new code.

Determine what already works for:

- registration;

- login;

- logout;

- token/session handling;

- email/identity verification;

- password recovery;

- password reset;

- authentication security;

- roles and permissions;

- account settings.

Then build the actual mobile experience.

The mobile app should support the appropriate flows such as:

Launch

↓

Authentication state check

↓

Authenticated → App

Unauthenticated → Auth

Authentication UI should include the relevant approved screens/flows such as:

- Welcome / entry

- Sign up

- Sign in

- Verification

- Forgot password

- Reset password

- Authentication errors

- Loading states

- Session handling

Do not invent unnecessary authentication features.

Use the existing API contracts wherever possible.

# 8. MOBILE NAVIGATION

The mobile application must stop being a static shell.

Implement the actual application navigation architecture required by the approved Mobile Information Architecture.

Navigation must support the progressive addition of:

- Home

- Discover

- Community

- Learning

- Opportunities

- Creative Identity/Profile

- Creative Passport

- Marketplace

- Mentorship

- Notifications

- Settings

Only expose modules that are implemented enough to provide a meaningful experience.

Do not create fake screens that pretend functionality exists.

For features not yet implemented, use an appropriate controlled state rather than misleading placeholder functionality.

# 9. M03 — CREATIVE IDENTITY

After M02 is functioning end-to-end, continue to M03.

Connect the existing backend creative identity implementation to the Flutter application.

Implement the appropriate:

- profile creation;

- profile editing;

- profile viewing;

- identity information;

- discipline/specialization;

- biography;

- location where appropriate;

- social links;

- profile media;

- visibility/privacy;

- profile completion state.

Use real backend data.

Do not hard-code fake profile data.

Where existing Linear issues already cover these features, use those issues.

Only create new Linear issues where a genuinely required implementation task does not already exist.

# 10. M04 — CREATIVE PASSPORT / PORTFOLIO

Implement the real member experience for:

- Creative Passport;

- portfolio projects;

- project descriptions;

- project media/assets;

- portfolio evidence;

- provenance where applicable;

- portfolio visibility;

- portfolio sharing.

The user should be able to create/view/manage their Creative Passport rather than merely having the backend API available.

# 11. M05 — LEARNING / SKILL LABS

Connect the existing Skill Labs backend to the user experience.

Implement:

- learning discovery;

- learning categories;

- resource details;

- native resources;

- external resources;

- embedded resources where permitted;

- learning progress;

- completion;

- skill development tracking.

The experience must clearly distinguish:

- CREA-8 native content;

- permitted embedded content;

- external resources.

# 12. M06 — COMMUNITY

Implement the real community experience.

At minimum, where supported by the existing approved specifications:

- community feed;

- discovery;

- posts/content;

- relevant interactions;

- community navigation;

- appropriate moderation/reporting states.

Use the real backend.

Do not create a fake social feed populated only with static mock data.

# 13. M07 — OPPORTUNITIES

Implement:

- opportunity discovery;

- opportunity detail;

- categories/filters;

- verification/status indicators;

- save/bookmark if specified;

- external application/link-out flow.

Remember the approved product direction:

Discover → Classify → Verify → Present → Link out.

Do not invent a native application workflow where the approved product uses external application links.

# 14. M08 — MARKETPLACE

Implement the approved marketplace foundation.

Do not prematurely build deferred marketplace complexity.

The implementation should reflect the approved CREA-8 MVP and premium scope.

Use the existing backend contracts.

# 15. M09 — MENTORSHIP

Implement the mentorship experience.

The mentor directory should expose the approved fields, including where applicable:

- discipline;

- expertise;

- experience;

- credentials;

- portfolio;

- bio;

- availability;

- session type;

- pricing;

- verification;

- reviews/reputation.

Implement the relevant flow:

Browse

↓

Filter

↓

View Mentor

↓

Select

↓

Book

↓

Pay

↓

Confirmation

↓

Session

↓

Feedback

Do not fabricate payment completion.

Use the existing payment abstraction.

# 16. M10 — PROFESSIONAL VERIFICATION

Implement the actual member/admin experience around:

- verification requests;

- evidence submission;

- verification state;

- review state;

- approval/rejection;

- verified status;

- administrative review.

Sensitive verification information must follow the approved privacy/security rules.

# 17. M11–M16

Do not treat these milestones as complete merely because backend modules exist.

When their turn arrives, implement them using the same vertical-slice methodology.

For every milestone:

Backend

+

Mobile where applicable

+

Web where applicable

+

Admin where applicable

+

Integration

+

Tests

+

Manual verification

=

Completion

# 18. WEB IMPLEMENTATION

The web application must not remain a starter page indefinitely.

Implement the appropriate public/member experiences alongside the corresponding product capabilities.

The public web should primarily support:

- discovery;

- acquisition;

- public creative presence;

- content discovery;

- opportunity discovery where applicable;

- mentor/discovery surfaces where applicable;

- conversion into membership.

The authenticated member web experience should expose appropriate member functionality where required.

Do not blindly duplicate the entire mobile application on web.

Use each surface for its intended role.

# 19. ADMIN IMPLEMENTATION

The admin platform must become a real operational system.

Implement the administrative functionality required for:

- user management;

- profile moderation;

- portfolio moderation;

- learning administration;

- community moderation;

- opportunity management;

- marketplace administration;

- mentorship administration;

- verification review;

- content management;

- notifications;

- platform configuration;

- reporting/audit functionality.

Use role/permission enforcement from the backend.

Do not rely on hiding UI elements as the security boundary.

# 20. UI QUALITY REQUIREMENT

The mobile application must look and behave like an actual product.

Do not stop at:

- plain text;

- raw API output;

- default Flutter widgets with no product structure;

- placeholder buttons;

- empty shells;

- developer-only screens.

Implement:

- proper navigation;

- hierarchy;

- loading states;

- empty states;

- error states;

- form validation;

- reusable components;

- design tokens;

- responsive layouts where relevant;

- accessibility considerations;

- meaningful interaction feedback.

Use the approved UX/UI specification.

Do not invent a radically different visual language.

# 21. REAL DATA ONLY FOR COMPLETED FLOWS

Once a feature is connected to its backend:

- retrieve real data;

- submit real mutations;

- handle real errors;

- persist real state.

Mocks may be used temporarily during development, but they must not be presented as completed functionality.

Before marking a feature complete, replace temporary mocks with real integration unless the specification explicitly calls for static content.

# 22. TESTING REQUIREMENT

Every vertical slice must include appropriate tests.

At minimum where applicable:

### Flutter

- widget tests;

- state/provider tests;

- navigation tests;

- integration tests for important flows.

### Backend

- unit tests;

- integration tests;

- E2E tests where appropriate.

### Web/Admin

- component tests;

- integration tests;

- critical flow tests.

Do not inflate test counts with meaningless tests.

Tests should verify actual behavior.

# 23. EMULATOR VERIFICATION

The Android emulator is a required verification surface.

After every meaningful mobile vertical slice:

- Start/attach to the Android emulator.

- Run the Flutter application.

- Exercise the implemented flow.

- Verify the UI.

- Verify the API interaction.

- Verify persistence where applicable.

- Verify errors/edge cases relevant to the slice.

- Record the result.

Use the available emulator:

Tether Pixel 6 / Android 16

If the emulator is unavailable, report the blocker honestly.

Do not claim the mobile slice is demonstrated if it was not actually run.

# 24. VERIFICATION REPORT

After each meaningful vertical slice, provide a concise report containing:

Slice:

Milestone:

Implemented:

Backend integration:

Mobile:

Web:

Admin:

Automated tests:

Manual verification:

Emulator result:

Known issues:

Remaining work:

The report must distinguish:

- implemented;

- tested;

- manually verified;

- not yet implemented.

Never blur these categories.

# 25. PROJECT PROGRESS DOCUMENT

docs/PROJECT_PROGRESS.md is the authoritative implementation progress document.

Update it based on repository evidence.

For each milestone record:

Milestone

Status

Backend

Mobile

Web

Admin

Tests

Manual verification

Known gaps

Do NOT automatically mark M03–M16 as PARTIAL merely because of this instruction.

Inspect the repository first.

Determine the actual state of each milestone based on evidence.

However:

If a milestone's required user-facing implementation is missing while backend work exists, it cannot be marked COMPLETE.

M00 may remain COMPLETE if its foundation work genuinely satisfies its definition of done.

# 26. LINEAR SYNCHRONIZATION

The existing Linear project is:

CREA-8 — Creative Operating Layer

Team:

Spider Web Partnerships

Use the existing milestones and issues.

Do NOT recreate the roadmap.

Do NOT create duplicate issues.

Before creating a new issue:

- Search existing CREA-8 issues.

- Determine whether the required work is already represented.

- Reuse/update the existing issue if appropriate.

- Create a new issue only if genuinely missing.

Update issue status based on actual implementation.

If backend work is complete but frontend remains:

Do not mark the issue Done unless the issue's definition of done is actually satisfied.

Where appropriate, update descriptions/checklists to make the remaining surface work explicit.

The overall project should accurately communicate the current state.

If the project is genuinely at risk because implementation is backend-heavy and user-facing surfaces are incomplete, reflect that in the project health/update.

Do not hide implementation gaps.

# 27. MILESTONE COMPLETION RULE

A milestone may be marked:

COMPLETED

only when all required work for that milestone is actually complete.

Use:

PARTIAL / IN PROGRESS

when substantial implementation exists but required product surfaces remain.

Use:

BLOCKED

when an external or technical blocker prevents completion.

Use:

DEFERRED

only when intentionally moved out of the current delivery scope.

Use:

COMPLETED

only with evidence.

# 28. DO NOT OVER-CREATE WORK

Do not turn every UI component into a separate Linear issue.

Issues should represent meaningful implementation units.

For example:

Good:

Build Creative Identity editor

Not:

Create profile name TextField

Create profile bio TextField

Create profile avatar widget

Create profile save button

Keep the existing roadmap clean and meaningful.

# 29. DO NOT USE PLACEHOLDER COMPLETION

The following do NOT qualify as completion:

- "Coming soon"

- static mock screens;

- hardcoded demo users;

- fake API responses;

- buttons that do nothing;

- navigation to empty pages;

- Swagger-only functionality;

- backend-only implementation;

- screenshots of static UI without integration;

- passing tests that don't exercise the actual user flow.

If something is incomplete, say:

INCOMPLETE

and continue implementing it.

# 30. DOCUMENTATION DISCIPLINE

When implementation decisions materially change architecture or behavior:

- update the relevant documentation;

- update ADRs where appropriate;

- update API contracts;

- update progress tracking.

Do not allow documentation to claim functionality that does not exist.

# 31. GIT / RELEASE RESTRICTION

You are explicitly prohibited from:

- committing;

- pushing;

- creating pull requests;

- merging branches;

- creating release tags;

- rewriting Git history;

- deleting branches;

- changing Git configuration for convenience;

- deploying production.

The human owner controls Git and releases.

You may inspect Git status/history and modify working files as required for implementation, but leave the working tree for human review.

# 32. PRODUCT DECISION AUTHORITY

Do not silently invent major product behavior.

When an implementation detail is already defined by:

- the approved PRD;

- Mobile IA;

- Functional Requirements;

- Roles & Permissions;

- Domain/Data Model;

- API Requirements;

- Technical Architecture;

- UX/UI Specification;

- Admin Specification;

- Master Prompt;

follow those documents.

If the documents conflict:

- identify the conflict;

- follow the most recent explicitly approved product direction;

- document the discrepancy;

- avoid silently changing product scope.

# 33. CURRENT EXECUTION TASK

Start by inspecting:

docs/

apps/mobile/

apps/web/

apps/admin/

apps/backend/

packages/

Then inspect:

- docs/PROJECT_PROGRESS.md

- milestone documentation;

- existing API contracts;

- existing Flutter routing;

- Flutter providers/state management;

- existing authentication endpoints;

- existing frontend issues;

- current Linear milestone/issue state.

Do not write code before understanding the existing implementation.

# 34. FIRST DELIVERY

Your first implementation target is:

## M02 — Authentication & Account Lifecycle

Build the first complete vertical slice.

The expected result is that a real user can:

Launch CREA-8

↓

Reach authentication

↓

Register / sign in

↓

Complete required verification flow

↓

Maintain authenticated session

↓

Enter authenticated application

↓

Navigate to the initial member experience

↓

Sign out

Use the existing backend.

Do not rebuild authentication unnecessarily.

After implementation:

- run automated tests;

- run the Flutter app;

- test on Android emulator;

- verify API integration;

- verify persistence/session behavior;

- document results;

- update PROJECT_PROGRESS.md;

- synchronize relevant Linear issues.

Only then proceed to M03.

# 35. EXECUTION ORDER

Follow this order unless a real dependency requires otherwise:

PHASE 1

Repository inspection

↓

Progress reconciliation

↓

Linear reconciliation

↓

M02 Authentication vertical slice

↓

Emulator verification

PHASE 2

M03 Creative Identity

↓

Emulator verification

PHASE 3

M04 Creative Passport / Portfolio

↓

Emulator verification

PHASE 4

M05 Learning / Skill Labs

↓

Emulator verification

PHASE 5

M06 Community

↓

Emulator verification

PHASE 6

M07 Opportunities

↓

Emulator verification

PHASE 7

M08 Marketplace

↓

Emulator verification

PHASE 8

M09 Mentorship

↓

Emulator verification

PHASE 9

M10 Professional Verification

↓

Emulator verification

PHASE 10+

M11–M16

↓

Continue vertical-slice implementation

# 36. WORKING STYLE

Work independently.

Do not repeatedly stop to ask for permission for ordinary implementation decisions already covered by the specifications.

Do not ask the user to manually create Linear issues.

Do not ask the user to manually update progress documents.

Do not ask the user to manually connect APIs that already exist in the repository.

Do not ask the user to manually run every tiny command.

Use the existing repository, specifications, tooling, and Linear integration.

Only stop for decisions that genuinely require human product/business authorization or when a blocker cannot be resolved safely from the existing specifications.

# 37. QUALITY BAR

The target is not:

"The backend works."

The target is:

"A real user can use CREA-8."

Every completed milestone should move the product visibly closer to that state.

The application should progressively evolve from:

Foundation shell

into:

Real authenticated product

then:

Real creative identity

then:

Real Creative Passport

then:

Real learning/community/opportunity experiences

and eventually:

A functioning Creative Operating Layer.

# 38. FINAL RULE

Never optimize the project for the appearance of progress.

Optimize for real product progress.

A backend endpoint is progress.

A passing test is progress.

A working mobile screen connected to that endpoint is product progress.

A user completing the entire flow successfully is feature completion.

Only the last condition should ultimately allow a feature to be marked complete.

Begin now with repository inspection and M02 Authentication vertical slice implementation.