# CREA-8 Development Backlog & Implementation Sequencing

## 1. Purpose

This document translates the approved CREA-8 product direction, information architecture, functional requirements, roles and permissions, domain model, API/backend requirements, technical architecture, UX/UI direction, and administration requirements into a practical implementation sequence.

The purpose is to answer:

- What should be built first?

- What depends on what?

- What belongs in the MVP?

- What should be built after the foundation?

- What should explicitly remain deferred?

- What constitutes a usable vertical slice?

- In what order should Claude Code implement the system?

- How should frontend, backend, database, administration, and infrastructure progress together?

This document does not constitute the final Master Prompt.

The Master Prompt will use this backlog as its implementation blueprint.

# 2. Implementation Philosophy

CREA-8 should not be developed as a collection of disconnected features.

The implementation should progressively construct one coherent system:

Identity → Skills → Content → Community → Opportunities → Professionalization → Economy → Intelligence → Growth

Each phase should leave behind a working part of the platform rather than merely a collection of screens.

The implementation principle is:

Build the infrastructure once, then progressively activate capabilities on top of it.

This means authentication, authorization, database structure, media handling, notifications, search, auditability, payments abstraction, and administration should be designed early enough that later features do not require architectural rewrites.

# 3. Priority Model

Every backlog item uses one of four priorities.

### P0 — Foundation / Critical

Required before dependent features can function.

Examples:

- Authentication

- Database

- Authorization

- User accounts

- API foundation

- Core navigation

- Admin access

- Audit logging

### P1 — MVP

Required for the first meaningful CREA-8 product.

Examples:

- Creative Profile

- Creative Passport

- Portfolio

- Community

- Skill Labs

- Opportunities

- Marketplace foundation

- Administration

- Notifications

### P2 — Expansion

Important capabilities that should follow the core MVP.

Examples:

- Verified Creative workflows

- Skill Verification

- Advanced mentorship

- Creative reputation

- Collaboration

- Advanced professionalization

- Advanced monetization

### P3 — Future / Strategic

Capabilities deliberately deferred until the platform has sufficient users, data, operational maturity, or commercial justification.

Examples:

- Advanced AI matching

- Physical hub management

- Complex gig booking

- Sophisticated recommendation engines

- Advanced marketplace transactions

- Wellness marketplace

- Multi-city physical ecosystem management

- International ecosystem expansion

# 4. Phase 0 — Repository & Development Foundation

## Objective

Establish the project so every subsequent feature can be developed consistently.

### P0 Tasks

#### 4.1 Repository structure

Establish:

- application repositories/packages

- frontend structure

- backend structure

- shared types

- shared validation

- database layer

- configuration

- testing

- documentation

- environment configuration

The exact technology choices must follow the Technical Architecture document.

### 4.2 Environment configuration

Create separate environments for:

- Local development

- Development

- Staging

- Production

Environment variables must never be hardcoded.

### 4.3 Code quality

Establish:

- formatting

- linting

- type checking

- import conventions

- naming conventions

- component conventions

- API conventions

- error-handling conventions

- commit conventions

### 4.4 CI/CD foundation

Create automated checks for:

- installation

- type checking

- linting

- unit tests

- integration tests

- build

- deployment validation

### 4.5 Documentation

Establish documentation for:

- setup

- architecture

- environment variables

- database

- API

- deployment

- testing

- contribution workflow

### Exit Criteria

The project can be cloned, configured, tested, built, and deployed consistently.

# 5. Phase 1 — Core Platform Infrastructure

## Objective

Build the underlying platform on which all other modules depend.

### P0 Backend

Implement:

- API foundation

- API versioning

- request validation

- error handling

- authentication middleware

- authorization middleware

- logging

- rate limiting

- pagination

- filtering

- sorting

- audit infrastructure

- health checks

### P0 Database

Implement:

- database connection

- migrations

- seed system

- base conventions

- timestamps

- soft deletion where appropriate

- indexing strategy

### P0 Identity

Implement:

- User

- Account

- authentication

- registration

- login

- logout

- password recovery

- email/account verification

- account status

- session management

### P0 Authorization

Implement:

- roles

- permissions

- membership entitlements

- verification states

- ownership checks

- visibility checks

The backend must enforce authorization independently of frontend visibility.

### P0 Media Infrastructure

Establish:

- media upload

- media metadata

- image handling

- document handling

- object storage

- access-controlled media

- public media

- deletion/replacement

### P0 Notifications Infrastructure

Establish:

- in-app notifications

- notification preferences

- notification event system

Email and push channels can progressively be activated.

### Exit Criteria

A user can securely create an account, authenticate, access protected APIs, and receive the correct permissions.

# 6. Phase 2 — Mobile Application Shell

## Objective

Create the actual CREA-8 mobile experience around the infrastructure.

### P0 Screens

Implement:

- Splash

- Welcome

- Sign Up

- Sign In

- Forgot Password

- Verification

- Onboarding

- Home

- Explore

- Community

- Opportunities

- Profile

- Settings

### P0 Navigation

Implement:

- primary navigation

- nested navigation

- authentication guards

- premium guards

- deep linking

- protected screens

- loading states

- empty states

- error states

- offline states

### P0 Design System

Create reusable:

- buttons

- inputs

- cards

- chips

- tabs

- navigation elements

- avatars

- profile headers

- section headers

- modals

- bottom sheets

- alerts

- badges

- status indicators

- loading components

The design system should prevent every feature from inventing its own visual language.

### Exit Criteria

A new user can install/open the application, register, complete onboarding, reach the home experience, navigate the major areas, and sign out.

# 7. Phase 3 — Creative Identity

## Objective

Build the foundational professional identity layer.

This is one of the most important parts of CREA-8 because the Creative Operating Layer begins with the creative.

### P1 Features

Implement:

- Creative Profile

- profile photo

- name/display name

- creative disciplines

- interests

- location

- biography

- skills

- experience

- achievements

- services

- social links

- contact preferences

### Creative Passport

Implement:

- identity summary

- disciplines

- skills

- experience

- projects

- achievements

- learning progress

- verification status

- professional information

### Portfolio

Implement:

- projects

- project title

- description

- role

- discipline

- tools/technologies

- images/media

- links

- collaborators

- project visibility

### Public Profile

Implement:

- public/private visibility

- public profile URL

- profile sharing

- portfolio sharing

- controlled exposure

### Profile Completion

Implement:

- completion percentage

- missing information prompts

- profile improvement suggestions

### Exit Criteria

A creative can create a credible professional identity and share it publicly.

# 8. Phase 4 — Skills & Learning

## Objective

Turn CREA-8 from an identity platform into a growth platform.

### P1 Skill System

Implement:

- skill categories

- skills

- skill levels

- user-skill relationships

- skill discovery

- skill search

### P1 Skill Labs

Implement:

- Skill Lab categories

- courses

- lessons

- tutorials

- articles

- guides

- resources

### Content Sources

Support:

- CREA-8 native content

- partner content

- permitted embedded content

- external references

The system must distinguish between these content types.

### Learning Progress

Implement:

- course progress

- lesson progress

- completion

- saved learning

- My Learning

- recently viewed

- continue learning

### P2 Skill Verification

Implement later:

- skill verification application

- assessment/verification workflow

- verification status

- reviewer workflow

- verification evidence

- verified skill display

### Exit Criteria

A member can discover learning content, consume it, track progress, and associate learning with their creative development.

# 9. Phase 5 — Community

## Objective

Create the relationship layer of the Creative Operating Layer.

### P1 Features

Implement:

- community feed

- posts

- comments

- reactions

- creative discovery

- connections

- community spaces/groups where applicable

- profile discovery

- reporting

- moderation

### Safety

Implement:

- report content

- report user

- block/mute mechanisms where required

- moderation status

- moderation history

### Notifications

Trigger notifications for relevant events such as:

- interactions

- connections

- comments

- community activity

### Exit Criteria

Creatives can discover each other, interact, and participate in a moderated professional community.

# 10. Phase 6 — Opportunities

## Objective

Build the opportunity-discovery layer.

This should initially focus on aggregation, classification, verification, presentation, and linking outward.

### P1 Opportunity Categories

Support:

- Jobs

- Gigs

- Grants

- Funding

- Internships

- Competitions

- Festivals

- Fellowships

- Partnerships

- Programs

### Opportunity System

Implement:

- opportunity creation

- opportunity ingestion

- classification

- categories

- eligibility

- deadline

- location

- provider

- opportunity status

- verification status

### Discovery

Implement:

- opportunity feed

- search

- filters

- sorting

- recommendations based on basic profile attributes

- saved opportunities

### Opportunity Detail

Display:

- title

- provider

- description

- eligibility

- location

- deadline

- requirements

- source

- verification status

- application method

### External Application

Clearly distinguish:

Apply through CREA-8

from:

Apply externally

Initially, most opportunities may remain externally linked.

### Application Tracking

Where useful, implement:

- saved

- interested

- applied

- closed

- expired

This does not imply that CREA-8 controls the external application.

### P2

Later:

- CREA-8-hosted opportunities

- applications managed within CREA-8

- opportunity matching

- advanced recommendations

### Exit Criteria

A creative can discover, understand, save, and act on relevant opportunities.

# 11. Phase 7 — Marketplace Foundation

## Objective

Create the economic layer without prematurely building a complex transactional marketplace.

### P1

Implement:

- seller profiles

- service listings

- product listings where applicable

- categories

- search

- filters

- listing detail

- seller profile

- contact/inquiry mechanism

- listing moderation

### Seller Verification

Prepare infrastructure for:

- seller status

- verification

- moderation

- suspension

### Payments

Payment infrastructure should be architected but not overbuilt before the transaction model is finalized.

### P2

Later:

- checkout

- transactions

- commissions

- payouts

- disputes

- refunds

- order management

- seller analytics

### Exit Criteria

Creatives can discover creative services/products and sellers, while the platform remains ready for future transaction functionality.

# 12. Phase 8 — Mentorship

## Objective

Introduce premium professional guidance.

### P1/P2

Implement:

- mentor directory

- mentor profiles

- expertise

- disciplines

- experience

- credentials

- availability

- session types

- pricing

- verification status

### Booking

Implement:

- mentor selection

- session selection

- availability

- booking request

- booking confirmation

- booking history

- session status

- feedback

### Payment

Integrate the approved Luxaion payment flow when the payment architecture is finalized.

### Premium Enforcement

Mentorship must respect membership entitlements.

### Exit Criteria

A qualified mentor can be discovered and a premium member can progress through the mentorship booking journey.

# 13. Phase 9 — Professionalization & Verification

## Objective

Strengthen the platform's role as professional infrastructure.

### P2 Creative Verification

Implement:

- application

- evidence submission

- review

- decision

- approval

- rejection

- expiration/revocation

### Verification States

Support:

- Unverified

- Application Submitted

- Under Review

- Verified

- Rejected

- Expired

- Revoked

### Creative Reputation

Implement the underlying reputation structure for:

- professional activity

- verified status

- completed engagements where applicable

- community trust signals

- reviews where applicable

Reputation must not become an opaque score without clear meaning.

### Creative CV / EPK

Implement:

- structured professional profile

- exportable CV/EPK

- portfolio information

- experience

- achievements

- skills

- links

### Exit Criteria

CREA-8 can function as a meaningful professional identity and credibility layer.

# 14. Phase 10 — Creative Economy Layer

## Objective

Connect individual creatives to the wider creative economy.

### P1/P2

Implement:

- Creative Economy discovery

- creative sectors

- organizations

- institutions

- locations

- county ecosystems

- creative hubs

- ecosystem resources

### Kenya Model

Initially support Kenya-specific ecosystem structures while avoiding hardcoding the architecture so tightly that East African expansion becomes difficult.

### County Ecosystem

The previously separated:

- Creative Economy Map

- County Creative Ecosystems

should operate as one coherent discovery model.

### Discovery

Support:

- map/list views where appropriate

- county filtering

- sector filtering

- organization discovery

- ecosystem information

### Future

Prepare for:

- East Africa

- additional countries

- regional ecosystem comparisons

- ecosystem intelligence

### Exit Criteria

CREA-8 connects individual creative careers to the broader creative economy.

# 15. Phase 11 — Intelligence / AI Layer

## Objective

Activate AI as infrastructure rather than making AI a separate destination.

AI should appear where it helps a user complete a task.

### P1 AI Foundation

Implement the AI service abstraction and privacy controls.

Initial contextual capabilities can include:

- Improve my bio

- Describe this project

- Help structure my portfolio

- Explain this opportunity

- Help me prepare an application

- Recommend learning directions

- Help me understand a skill

- Help improve professional content

### P2

Introduce:

- Creative Journey assistance

- opportunity matching

- learning recommendations

- collaboration recommendations

- portfolio intelligence

### P3

Potential future:

- advanced AI collaboration matching

- career intelligence

- ecosystem intelligence

- advanced personalized growth planning

### AI Safety

AI must:

- respect user permissions

- minimize sensitive data

- identify generated content where appropriate

- avoid exposing private profile information

- respect visibility rules

- log appropriate AI interactions

- provide useful uncertainty handling

### Exit Criteria

AI enhances existing workflows without becoming a disconnected chatbot product.

# 16. Phase 12 — Advanced Collaboration

## Objective

Move from social discovery toward structured creative collaboration.

### P2

Implement:

- collaboration opportunities

- project collaboration

- collaborator discovery

- collaboration requests

- project roles

- collaboration status

### P2/P3 AI Matching

Potential matching dimensions:

- discipline

- skills

- project needs

- interests

- location

- availability

- experience

Matching must remain explainable enough for users to understand why a recommendation appeared.

### Exit Criteria

CREA-8 can help creatives move from discovering people to working with people.

# 17. Phase 13 — Advanced Monetization

## Objective

Expand CREA-8 from opportunity discovery into economic infrastructure.

### P2/P3

Potential capabilities:

- gig board

- project opportunities

- service transactions

- marketplace checkout

- commissions

- payouts

- invoices

- transaction history

- disputes

- refunds

- seller analytics

### Important Constraint

Do not build complex financial workflows until the exact commercial and operational model has been approved.

The architecture should prepare for them without prematurely implementing them.

# 18. Phase 14 — Physical Creative Ecosystem

## Objective

Connect the digital platform to physical creative infrastructure.

This remains a later-stage capability.

### Future Features

Potentially:

- creative hubs

- hub membership

- equipment

- studios

- rooms

- bookings

- events

- staff

- hub managers

- sponsorships

- scholarships

- institutional programs

### Architecture Requirement

The earlier digital architecture should not prevent these capabilities from being added later.

### Exit Criteria

Physical infrastructure becomes an extension of the digital Creative Operating Layer rather than a separate disconnected system.

# 19. Phase 15 — Institutional & Strategic Programs

## Future

Potential capabilities include:

- institutional partnerships

- CSR programs

- sponsorships

- scholarships

- creative development programs

- organizational memberships

- institutional dashboards

These should be introduced only after the core platform has sufficient operational maturity.

# 20. Cross-Cutting Workstream

The following work should continue throughout development rather than being treated as a single phase.

## Security

Continuously implement:

- authentication security

- authorization

- rate limiting

- abuse prevention

- secure file handling

- secret management

- encryption

- admin protection

- session security

## Privacy

Continuously enforce:

- profile visibility

- consent

- data minimization

- private/public separation

- deletion workflows

- export where required

- appropriate retention

## Accessibility

Every major feature should support:

- readable typography

- sufficient contrast

- touch accessibility

- keyboard accessibility on web/admin

- screen-reader semantics where applicable

- clear error states

- reduced-motion considerations

## Analytics

Track meaningful product events such as:

- registration

- onboarding completion

- profile completion

- portfolio creation

- learning engagement

- opportunity discovery

- opportunity saves

- applications tracked

- community engagement

- mentorship activity

- marketplace discovery

- premium conversion

- retention

Analytics must not compromise user privacy.

## Observability

Maintain:

- structured logs

- errors

- performance metrics

- API monitoring

- background job monitoring

- integration failures

- uptime monitoring

# 21. Admin Development Sequence

The admin platform should not be left until the end.

A minimum operational admin system should exist alongside the MVP.

### Early Admin

Build:

- admin authentication

- admin authorization

- dashboard

- user management

- account status management

- basic moderation

- audit logs

### MVP Admin

Then add:

- memberships

- verification

- content

- learning

- opportunities

- community moderation

- marketplace listings

- notifications

- reports

### Expansion Admin

Later:

- payments

- advanced marketplace

- AI controls

- creative economy management

- institutional programs

- physical hubs

- advanced analytics

# 22. Recommended Vertical-Slice Strategy

Development should not proceed purely as:

Build all frontend → build all backend → connect everything.

Instead, build vertical slices.

For example:

### Slice 1 — Account

Frontend:

- registration

- login

- verification

Backend:

- authentication

- sessions

- account

Database:

- User

- Account

Admin:

- user visibility

### Slice 2 — Creative Identity

Frontend:

- profile

- Passport

- portfolio

Backend:

- profile API

- portfolio API

Database:

- Creative Profile

- Skill

- Portfolio

- Project

Admin:

- profile moderation

### Slice 3 — Learning

Frontend:

- Skill Labs

- course

- lesson

- progress

Backend:

- content

- learning

- progress

Database:

- Course

- Lesson

- Learning Content

- Learning Progress

Admin:

- content management

### Slice 4 — Community

Frontend:

- feed

- post

- comment

- profile discovery

Backend:

- community APIs

- moderation

Database:

- Post

- Comment

- Connection

- Report

Admin:

- moderation queue

### Slice 5 — Opportunities

Frontend:

- discovery

- detail

- save

- tracking

Backend:

- opportunity APIs

- verification

Database:

- Opportunity

- Provider

- Verification

- Saved Item

Admin:

- opportunity management

### Slice 6 — Marketplace

Frontend:

- seller

- listing

- discovery

Backend:

- seller/listing APIs

Database:

- Seller

- Listing

Admin:

- listing moderation

# 23. MVP Definition

The MVP should be considered complete only when these six pillars operate as one system.

## Pillar 1 — Identity

A creative can:

- register

- create a profile

- define disciplines

- add skills

- build a portfolio

- create a Creative Passport

- control visibility

## Pillar 2 — Community

A creative can:

- discover creatives

- participate

- interact

- build connections

- report content

## Pillar 3 — Learning

A creative can:

- discover Skill Labs

- access learning content

- consume lessons/resources

- track progress

## Pillar 4 — Opportunities

A creative can:

- discover opportunities

- filter opportunities

- understand eligibility

- save opportunities

- follow external application paths

- track application intent/status

## Pillar 5 — Marketplace Foundation

A creative can:

- discover creative services/products

- view sellers

- view listings

- contact/inquire where supported

## Pillar 6 — Administration

CREA-8 administrators can:

- manage users

- manage content

- moderate community

- manage opportunities

- manage memberships

- manage verification

- inspect reports

- audit sensitive actions

# 24. MVP Premium Capabilities

Premium should initially activate a focused set of high-value capabilities.

### Premium

- Verified Creative

- Skill Verification

- Mentorship

The entitlement architecture should support additional premium capabilities later without redesigning membership.

# 25. MVP AI

AI should not delay the core platform.

The MVP AI layer should establish the infrastructure and introduce a small number of contextual capabilities.

### Initial AI

- Profile improvement

- Project description assistance

- Opportunity explanation

- Application preparation assistance

- Learning guidance

Advanced matching and recommendations remain later-stage capabilities.

# 26. Explicitly Deferred From MVP

The following should not silently creep into the first implementation.

### Deferred

- Advanced AI collaboration matching

- Advanced recommendation engine

- Complex gig booking

- Full marketplace transaction system

- Complex commissions

- Full dispute-resolution system

- Wellness-provider marketplace

- Physical hub management

- Equipment inventory

- Studio/room booking

- Hub staff management

- Institutional partnership management

- Scholarship management

- Advanced ecosystem intelligence

- International expansion infrastructure

- Large-scale self-hosted video library

- Broad Creative Business Toolkit

These may be architecturally prepared for, but should not become accidental MVP requirements.

# 27. Feature Dependency Order

The major dependency chain is:

Infrastructure

↓

Authentication

↓

Authorization

↓

Creative Identity

↓

Skills

↓

Portfolio / Creative Passport

↓

Content / Learning

↓

Community

↓

Opportunities

↓

Marketplace Foundation

↓

Mentorship

↓

Verification

↓

Professionalization

↓

Creative Economy

↓

AI Intelligence

↓

Collaboration

↓

Advanced Monetization

↓

Physical Ecosystem

↓

Institutional / Regional Expansion

This is not a rigid requirement that every feature wait for the previous one to be 100% complete.

It represents the preferred dependency and maturity direction.

# 28. Release Strategy

## Release 0 — Internal Foundation

Focus:

- infrastructure

- authentication

- database

- API

- authorization

- design system

- admin foundation

Audience:

- development team

## Release 1 — Private Alpha

Focus:

- Creative Identity

- Portfolio

- Passport

- Skills

- initial Learning

- basic Community

Audience:

- controlled internal users

- selected creatives

## Release 2 — MVP Beta

Focus:

- Community

- Skill Labs

- Opportunities

- Marketplace foundation

- notifications

- moderation

- administration

Audience:

- broader controlled user group

## Release 3 — Public MVP

Focus:

- polished onboarding

- public discovery

- public profiles

- opportunity discovery

- learning

- community

- marketplace discovery

- premium foundation

- initial AI assistance

Audience:

- public launch

## Release 4 — Professionalization

Focus:

- Verified Creative

- Skill Verification

- Mentorship

- Creative CV/EPK

- Reputation

- professional tools

## Release 5 — Intelligence & Economy

Focus:

- advanced AI

- matching

- collaboration

- marketplace transactions

- monetization

## Release 6 — Ecosystem Expansion

Focus:

- physical hubs

- institutional programs

- regional ecosystem expansion

# 29. Definition of Done

A feature is not considered complete simply because its screen exists.

Every feature should satisfy:

### Product

- Requirement implemented

- Correct user role access

- Correct membership access

- Correct visibility behavior

- Correct user journey

### Frontend

- Loading state

- Empty state

- Error state

- Success state

- Responsive/adaptive layout where applicable

- Accessibility considerations

### Backend

- API endpoint

- Validation

- Authorization

- Error handling

- Ownership checks

- Visibility checks

### Database

- Schema

- Migration

- Indexing where appropriate

- Referential integrity

### Administration

Where relevant:

- Admin visibility

- Moderation

- Status management

- Audit trail

### Testing

- Unit tests where appropriate

- API/integration tests

- Critical user-flow tests

### Observability

- Appropriate logging

- Error monitoring

- Analytics events where appropriate

# 30. Development Order Summary

The implementation order can therefore be reduced to:

01. Project Foundation

02. Infrastructure

03. Authentication

04. Authorization

05. Design System

06. Mobile/Web Application Shell

07. Creative Identity

08. Creative Passport

09. Portfolio

10. Skills

11. Learning / Skill Labs

12. Community

13. Opportunities

14. Marketplace Foundation

15. Notifications

16. Administration

17. Premium / Membership

18. Mentorship

19. Verification

20. Professionalization

21. Creative Economy

22. AI Foundation

23. Collaboration

24. Advanced Monetization

25. Physical Ecosystem

26. Institutional / Regional Expansion

# 31. Claude Code Implementation Rules

The final Master Prompt should instruct Claude Code to follow these rules.

### Rule 1 — Do not build everything at once

Implement one coherent phase at a time.

### Rule 2 — Do not invent requirements

If a requirement is not defined in the approved product documents, do not silently introduce it as a product requirement.

### Rule 3 — Preserve architecture

Do not introduce shortcuts that undermine:

- authorization

- privacy

- modularity

- auditability

- scalability

- maintainability

### Rule 4 — Reuse the domain model

Do not create duplicate representations of the same concept merely because two screens need different data.

### Rule 5 — Backend is the security boundary

Never rely on frontend visibility for authorization.

### Rule 6 — Build reusable components

Avoid page-specific implementations when a reusable domain component is appropriate.

### Rule 7 — Do not prematurely build deferred features

Deferred features may receive architectural extension points but should not consume MVP implementation effort unless explicitly activated.

### Rule 8 — Maintain visual consistency

The interface must feel like one product rather than a collection of independently generated screens.

### Rule 9 — Keep the Creative Operating Layer visible

Every major feature should reinforce the relationship between:

Identity

Skills

Relationships

Projects

Opportunities

Income

Growth

### Rule 10 — Validate after every major phase

After each major implementation phase:

- Run tests.

- Run type checks.

- Run linting.

- Build the application.

- Inspect affected flows.

- Resolve regressions.

- Update documentation.

- Confirm that previously completed functionality still works.

# 32. Final Product-Build Sequence

The entire CREA-8 effort can now be represented as:

STRATEGY

↓

PRODUCT DIRECTION

↓

INFORMATION ARCHITECTURE

↓

FUNCTIONAL REQUIREMENTS

↓

ROLES & PERMISSIONS

↓

DOMAIN / DATA MODEL

↓

API & BACKEND REQUIREMENTS

↓

TECHNICAL ARCHITECTURE

↓

UX / UI SPECIFICATION

↓

ADMIN PLATFORM

↓

DEVELOPMENT BACKLOG

↓

MASTER PROMPT

↓

IMPLEMENTATION

The product-definition phase is now sufficiently structured for the final implementation instruction to be assembled.

# 33. Final Pre-Master-Prompt Checklist

Before generating the Master Prompt, the following product-definition areas must be treated as established:

- Strategic product direction

- Creative Operating Layer selected

- Partner questions resolved

- Mobile information architecture

- Functional requirements

- User roles and permissions

- Domain/data model

- API/backend requirements

- Technical architecture

- UX/UI direction

- Administration requirements

- Development sequence

- MVP boundary

- Deferred-feature boundary

- Premium boundary

- AI direction

- Future expansion direction

The next artifact is therefore the CREA-8 Master Prompt for Claude Code.

The Master Prompt should not redefine the product.

It should compile the decisions already made into an executable instruction set for Claude Code.

Its responsibility will be to tell Claude Code:

- what CREA-8 is

- what must be built

- what must not be built

- how the architecture is structured

- how the domain model works

- how users and permissions work

- how the interfaces should behave

- how the admin platform works

- what order to implement everything

- how to validate the implementation

- how to handle uncertainty

- how to preserve the product vision

- and how to progressively deliver the system without destroying earlier work.

The Master Prompt is therefore an implementation contract, not another product-design document.